**PROJECT PLANNING**

**Planning to split project:**

|  |  |
| --- | --- |
| **COLLABORATOR** | **RESPONSIBLITY** |
| **Ishwarya P** | **Stock management/testing** |
| **Fathimathuzahra J** | **Billing,Rebilling,Reward /Testing** |
| **Greeshma P** | **Stock updation,Daily transac/testing** |
| **Rahul M G** | **Authentication/test cases** |

**Milestones:**

**5/7/2018 to 7/7/2018 :**We are expected to complete stock addition,bill calculation,stock updation and their corresponding testing.

**8/7/2018 to 11/7/2018 :** Here we are going to complete stock deletion,modification of stock , rebilling,daily transaction,testing

**12/7/2018 to 14/7/2018:** Analyse the code and perform white box testing

**15/7/2018 to 17/7/2018:** Authentication,Reward points to the most frequent visiting customers,testing

**18/7/2018 to 21/7/2018:**Integrating modules and test as the overall system with test cases.